00 — Project Analysis & Delivery Plan

Source review, product gaps, assumptions, priorities, and proposed delivery approach

Aadi CRM — Full-Stack Product Specification
Version 1.0 | 29 October 2026
React + TypeScript | FastAPI + Python | PostgreSQL

# Document control

| Field | Value |
| --- | --- |
| Status | Draft for product/engineering review |
| Source reviewed | User-provided single-file HTML demo: !ssssstml.txt; premium responsive HTML derivative available in the conversation |
| Audience | Product owner, project manager, UI/UX, frontend, backend, QA, database and DevOps |
| Versioning | Baseline v1.0; update document version when scope, API contracts, data model or acceptance criteria change |

# 1. Executive assessment

The uploaded HTML describes a multi-business, project-based CRM demo. It is a useful workflow prototype, not evidence of a production full-stack system. The implementation should preserve the existing business language and user journeys while moving business rules, persistence, identity, and authorization to a backend and relational database.

# 2. What the source visibly contains

| Area | Evidence in demo | Full-stack implication |
| --- | --- | --- |
| Business/tenant admin | Businesses, plans, projects, users, roles; activate/suspend businesses | Tenant-scoped entities, subscription/plan model, server-enforced business status |
| Roles | Super Admin, Business Owner, Marketing, Salesperson | Permission matrix and role/tenant membership checks on every protected API |
| Lead records | Contact, phone, location, email, requirement, reference, source, priority, status, expected value, call summary | Validated lead schema, tenant/project ownership, list pagination and audit history |
| Pipeline | Kanban-like status columns; lead movement; Won/Lost/Nurture and reopen behavior | Transactional status transitions, transition rules, audit events |
| Follow-ups | Sequence steps, due dates, call outcomes, snooze, reschedule, custom date, skip | Persistent follow-up records, timezone policy, reminder queries and activity history |
| Data import/export | CSV-like import/export and spreadsheet parsing via XLSX library | Server-side import validation, preview/error report, safe exports, file limits |
| Project-specific fields | Hiring stage/outcome; paneer order amount; preschool expected value; space/site | Project templates plus typed custom-field definitions and values |
| Dashboards | Home, team performance, KPIs, campaigns, reminders | Permission-aware aggregation endpoints and reliable metric definitions |
| Demo data | Hard-coded sample businesses, leads and demo user switcher | Remove production demo-switching; seed non-sensitive development fixtures only |

# 3. Gaps to close before production

| Gap / risk | Required response | Priority |
| --- | --- | --- |
| Client-side state / sample seed | PostgreSQL persistence and backend-owned state; migrations and backups | P0 |
| Demo user switcher is not authentication | Login/logout, password hashing, session/token lifecycle, account recovery | P0 |
| Role filtering in browser is not security | Authorize on every API using user, tenant, project, ownership and permission context | P0 |
| No proven tenant isolation | Derive tenant scope from authenticated membership; never trust tenant_id sent by client alone | P0 |
| Business actions lack proven audit trail | Audit critical changes and append-only lead activity events | P0 |
| Import can contain malformed or duplicate rows | Preview, field validation, row-level errors, limits, idempotency/duplicate policy | P1 |
| Follow-up timing ambiguity | Define tenant timezone, due-date semantics, overdue rules and notification delivery | P1 |
| Custom fields vary by project | Typed field schema, validation, searchable fields policy, controlled migration strategy | P1 |
| KPIs are not formally defined | Agree formulas, filters, date windows, currency and conversion denominator | P1 |
| No evidenced automated test suite | Unit, API/integration, authorization, UI and end-to-end coverage in CI | P0 |

# 4. User-wise access baseline

| User/role | Proposed access | Restrictions / checks |
| --- | --- | --- |
| Super Admin | Create/manage businesses, plans, platform projects, users and roles; suspend/activate tenant | Platform-wide scope; sensitive actions audited; no implicit right to bypass audit |
| Business Owner | Business dashboard, all leads in own tenant, project setup, team, assignments, KPIs, campaign visibility where enabled | Cannot read or modify another tenant; cannot grant permissions beyond own authority |
| Marketing | Campaign results and campaign reporting; optional read-only lead attribution if explicitly approved | Read-only by default; no lead mutation or user/plan administration |
| Salesperson | Assigned projects, own assigned leads, pipeline, calls, follow-ups, own activity/KPIs | Cannot view or change another salesperson's leads unless a specific permission allows it |
| Tenant administrator (optional distinction) | Manage team and tenant settings | Confirm whether this is a separate role or part of Business Owner |

# 5. Recommended MVP scope

Authentication, logout, current-user profile and server-side role/permission enforcement.

Tenant/business and project setup; team membership and project assignment.

Lead CRUD, search/filter/sort/pagination, detail drawer/page, assignment and activity timeline.

Pipeline status transitions including Won, Lost with reason, Nurture and reopen.

Follow-up tasks, due dates, call outcomes, reschedule/snooze/skip, overdue/today views.

Project templates and custom fields for the four visible types: Hiring, Paneerwala, Preschool, Space View; generic template remains supported.

CSV/XLSX import preview, row errors, controlled commit, export current authorized filter.

Dashboard and KPI definitions; owner/team performance; campaign module as a read-only or phase-two module if no campaign-management workflow exists.

Responsive premium UI, loading/empty/error states, accessibility and audit events.

# 6. Proposed delivery phases

| Phase | Deliverables | Exit gate |
| --- | --- | --- |
| 0. Confirm scope | Approve role matrix, KPI definitions, field rules, tenant boundaries, hosting and notification requirements | Product owner signs assumptions and acceptance criteria |
| 1. Foundation | Repository, environments, CI, DB migrations, auth, tenant isolation, audit logging | Security tests prove cross-tenant denial |
| 2. Core CRM | Businesses/projects/team, leads, details, assignment, status pipeline, activity | CRUD and status-transition tests pass |
| 3. Follow-ups & reporting | Follow-up engine, reminders, KPIs, team views | Date/time and KPI tests pass |
| 4. Import/export & custom fields | Project templates, import preview, error report, safe export | Malformed/duplicate file cases pass |
| 5. Hardening & release | Responsive QA, accessibility, performance, backup/restore, deployment runbook | UAT sign-off; no open critical/high defects |

# 7. Decisions that must be confirmed

Is this single-company CRM or a SaaS product for multiple businesses? The demo indicates multiple businesses; this plan assumes multi-tenant SaaS.

Should Marketing see only campaign results or also leads and lead-source data?

Can Business Owners see every lead and assign all salespeople, as shown in the demo?

Are campaign creation, email/SMS, calendar sync, and push notifications in MVP? This plan excludes outbound campaign execution and third-party integrations until approved.

Should user login use email/password only, or also Google/Microsoft SSO and MFA?

Should imported duplicate leads be blocked, warned, or allowed? Define duplicate key (phone, email, tenant/project, etc.).

Currency is assumed INR (₹), based on the UI. Confirm whether multiple currencies are needed.

Confirm hosting/provider, target user count, retention rules, backup RPO/RTO and SLA.

# 8. Source and external references

Source-derived findings above come from the provided HTML's navigation, sample user definitions, lead schema, demo workflows and project-specific fields. The proposed stack and security/testing practices below are recommendations, not facts already implemented.

FastAPI security and OpenAPI security schemes: https://fastapi.tiangolo.com/tutorial/security/

React reference and TypeScript guidance: https://react.dev/reference/react and https://react.dev/learn/typescript

PostgreSQL constraints and referential integrity: https://www.postgresql.org/docs/current/ddl-constraints.html

OWASP API Security Top 10 (2023), especially object-level authorization and authentication: https://owasp.org/www-project-api-security/