05 — Test Plan & Test Cases

Test strategy, entry/exit criteria, role-based coverage and executable acceptance cases

Aadi CRM — Full-Stack Product Specification
Version 1.0 | 29 October 2026
React + TypeScript | FastAPI + Python | PostgreSQL

# Document control

| Field | Value |
| --- | --- |
| Status | Draft for product/engineering review |
| Source reviewed | User-provided single-file HTML demo: !ssssstml.txt; premium responsive HTML derivative available in the conversation |
| Audience | Product owner, project manager, UI/UX, frontend, backend, QA, database and DevOps |
| Versioning | Baseline v1.0; update document version when scope, API contracts, data model or acceptance criteria change |

# 1. Objectives

Verify that the CRM behaves correctly across roles and tenants, preserves data, enforces business rules, supports responsive use, and rejects unauthorized access. Testing must validate the API and database independently of UI visibility.

# 2. Test levels and ownership

| Level | Coverage | Owner / tooling |
| --- | --- | --- |
| Unit | Validators, permission policy, status transition rules, KPI calculators, follow-up due-date logic | Developers; pytest, Vitest |
| Integration/API | Auth, tenant scoping, CRUD, transactions, DB constraints, imports and reports | Developers/QA; pytest + PostgreSQL |
| Component/UI | Forms, tables, filters, modals, loading/error/empty states, keyboard use | Frontend/QA; React Testing Library |
| E2E | Login → create lead → assign → follow-up → status update → dashboard | QA; Playwright |
| Security | BOLA/IDOR, broken authentication, role escalation, mass assignment, rate limits, export scope | QA/security reviewer; OWASP API Top 10-informed |
| Performance | Lead list/search, dashboard aggregates, import limits, concurrency | QA/DevOps; load test tool selected by team |
| UAT | Realistic role-based scenarios and workflow sign-off | Product owner and representative users |

# 3. Entry criteria

Approved PRD role matrix and acceptance criteria.

Stable staging environment and synthetic test data for at least two tenants.

Migrations applied; test accounts prepared for each role.

Build and basic health checks green.

# 4. Exit criteria

All P0/P1 tests pass; all critical/high defects closed or formally risk-accepted.

Cross-tenant authorization suite passes.

Core workflows pass on desktop and mobile viewports.

Migration/backup restore and deployment smoke test pass.

Product owner signs UAT acceptance and release notes list known limitations.

# 5. Test cases

| ID | Scenario | Precondition / steps | Expected result | Priority |
| --- | --- | --- | --- | --- |
| TC-AUTH-001 | Login with valid active user | Valid credentials for active user | Session established; user/tenant/permissions loaded; no secrets returned | P0 |
| TC-AUTH-002 | Invalid login | Wrong password | Generic authentication error; no account existence leak; rate-limit counter applies | P0 |
| TC-AUTH-003 | Disabled account | Disabled user credentials | Login denied; no session created | P0 |
| TC-AUTH-004 | Logout/revocation | Authenticated user logs out then reuses credential | Session invalidated; protected API denied | P0 |
| TC-AUTH-005 | Expired session | Expired access/session credential | 401 response; frontend returns to login without exposing data | P0 |
| TC-TEN-001 | Cross-tenant lead read | Tenant A user requests Tenant B lead UUID | No record content disclosed; request denied or safe 404 | P0 |
| TC-TEN-002 | Cross-tenant lead update | Tenant A patches Tenant B lead | No update; no activity created; denial audited safely | P0 |
| TC-TEN-003 | Forged tenant_id | Client submits another tenant_id in body/query | Backend ignores/rejects scope override; uses authenticated membership | P0 |
| TC-RBAC-001 | Salesperson reads own lead | Salesperson requests assigned lead | Allowed only if project membership and ownership policy pass | P0 |
| TC-RBAC-002 | Salesperson reads another user's lead | Salesperson guesses same-tenant unassigned/other-owner lead | Denied unless explicit permission permits | P0 |
| TC-RBAC-003 | Marketing mutates lead | Marketing sends PATCH /leads/{id} | 403; record unchanged | P0 |
| TC-RBAC-004 | Owner assigns lead | Owner assigns lead to active member of same project | Assignment succeeds; activity/audit event created | P0 |
| TC-RBAC-005 | Assign to foreign user | Owner selects user from another tenant/project | Validation/authorization fails; assignment unchanged | P0 |
| TC-LEAD-001 | Create valid lead | Required fields supplied in authorized project | 201; row persisted; stable ID; creation activity recorded | P0 |
| TC-LEAD-002 | Required field validation | Blank contact name or requirement | 422 with field errors; no row created | P0 |
| TC-LEAD-003 | Mobile validation | Invalid mobile format per approved policy | Rejected with field-level error | P1 |
| TC-LEAD-004 | Search and pagination | Search by name/phone/ID across pages | Results match filters; page order stable; only authorized rows returned | P1 |
| TC-LEAD-005 | Project custom field validation | Missing required Site field for Space View | Rejected; no partial record | P1 |
| TC-PIPE-001 | Move lead to Contacted | Authorized user transitions New → Contacted | Status persists and activity records previous/new state | P0 |
| TC-PIPE-002 | Mark Lost without reason | Transition to Lost without reason | Rejected; status remains unchanged | P0 |
| TC-PIPE-003 | Mark Won paneer without order amount | Paneerwala lead marked Won with no positive order amount | Prompt/validation requires positive amount; no status update until valid | P0 |
| TC-PIPE-004 | Mark Won hiring lead | Hiring lead marked Won | Recruitment stage/outcome set according to approved rule; event recorded | P1 |
| TC-PIPE-005 | Reopen closed lead | Reopen Won/Lost lead | Explicit transition only; closure fields and new follow-up handled per rule | P1 |
| TC-FU-001 | Create follow-up | Authorized user schedules future due date | Follow-up persists in correct tenant timezone semantics | P0 |
| TC-FU-002 | Overdue/today grouping | Set due_at in past/today/future | Displayed in correct group for tenant timezone and boundary rules | P0 |
| TC-FU-003 | Snooze to tomorrow | User snoozes open follow-up | Due date advances per timezone rule; history logged | P1 |
| TC-FU-004 | Reschedule invalid date | Past/invalid date where prohibited | Validation shown; original due date remains unchanged | P1 |
| TC-FU-005 | Complete call | Record call outcome and summary | Follow-up state, call summary and activity update atomically | P0 |
| TC-IMP-001 | Valid import preview | Supported CSV/XLSX with valid rows | Preview count/values accurate; no DB mutation before confirmation | P0 |
| TC-IMP-002 | Malformed import | Invalid file, oversized file, invalid columns or rows | Safe rejection or row-level errors; no unbounded resource use | P0 |
| TC-IMP-003 | Duplicate import | File contains duplicate lead according to agreed policy | Warn/block/skip per policy; deterministic counts | P1 |
| TC-IMP-004 | Partial failure / retry | Retry same commit after network timeout | Idempotency prevents duplicate insertion or clearly reports existing job | P1 |
| TC-EXP-001 | Authorized export | Owner exports filtered leads | Only filtered tenant-scoped fields included; counts reconcile | P0 |
| TC-EXP-002 | CSV formula injection | Cell begins with =, +, -, or @ | Export escapes/sanitizes according to chosen spreadsheet-safe policy | P1 |
| TC-KPI-001 | Owner KPI isolation | Two tenants with known fixture totals | Dashboard totals include only selected tenant and match documented formulas | P0 |
| TC-KPI-002 | Salesperson KPI scope | Salesperson has own and other-owner leads | Personal KPIs count only permitted records | P0 |
| TC-AUD-001 | Sensitive change audit | Role, tenant status, lead assignment/status changed | Audit record contains actor, entity, action and timestamp; no secret values | P0 |
| TC-DB-001 | Foreign key integrity | Insert orphan project/lead/follow-up | Database rejects invalid FK; API returns safe error | P0 |
| TC-DB-002 | Concurrent update | Two users edit same lead simultaneously | Conflict/last-write policy deterministic; no silent corruption | P1 |
| TC-UI-001 | Responsive layout | Open core screens at 360px, tablet, desktop | No page-level horizontal overflow; controls remain usable | P1 |
| TC-UI-002 | Keyboard/accessibility | Navigate forms/dialogs/table actions by keyboard | Visible focus, labels, logical tab order, errors announced accessibly | P1 |
| TC-UI-003 | Loading/empty/error | API slow, no records, API failure | Skeleton/loading, empty state and recoverable error shown; no false success | P1 |
| TC-PERF-001 | Lead list load | Agreed seed dataset and concurrent users | p95 target met or variance documented; query plan reviewed | P1 |
| TC-OPS-001 | Backup restore | Restore recent backup to isolated environment | App starts and integrity checks pass; RPO/RTO measured | P0 |

# 6. Required test data

Tenant A: active business, owner, marketing user, two salespeople, projects for all four templates, leads across all statuses.

Tenant B: separate business with owner/salesperson and known records to detect leakage.

Disabled user, suspended tenant, salesperson without project membership, duplicate import rows, invalid custom field values.

Follow-ups at previous day, current day, next day and DST/timezone boundary where supported.

Known KPI fixture set with documented expected counts/amounts/conversion rate.

# 7. Automation plan

Add unit tests alongside service functions and frontend components.

Run backend tests against disposable PostgreSQL, not SQLite-only, for constraint and tenant behavior.

Add Playwright smoke path for each role and core lead workflow.

Run permission-matrix tests against every protected endpoint and object identifier.

Run CI on pull requests; require tests and lint/type checks before merge.

Run staging smoke tests and manual UAT before each production release.

# 8. Security reference

Use the OWASP API Security Top 10 (2023) as a risk checklist, especially Broken Object Level Authorization, Broken Authentication, Broken Object Property Level Authorization and Broken Function Level Authorization: https://owasp.org/www-project-api-security/.